ENGAGEMENT PROPOSAL

Baay Projects Limited

RC 1526224   |   Lagos, Nigeria

From Spreadsheet

to System.

A live, integrated accounting platform on Zoho Books — and a tax function that files on time, every time.

Prepared for the Board of Directors of Baay Projects Limited: a company that has grown its revenue 13-fold in three years, and now needs books that can keep up.

| INTEGRATED ACCOUNTING ₦2.5m Zoho Books setup, fixed fee | TAX COMPLIANCE From ₦250k per month, VAT-exclusive | GO-LIVE 8 weeks First close, 5 working days |
| --- | --- | --- |

SUBMITTED BY

[Firm Name]  ·  Chartered Accountants & Tax Advisers

[Engagement Partner]  ·  [email address]  ·  [phone number]

20 October 2026   ·   Proposal valid until 19 November 2026

01   A LETTER TO THE BOARD

Dear Directors,

In 2022, Baay Projects Limited turned over ₦8.5 million. By 2025, the company had reported ₦112.5 million — a 13-fold increase in three years — with 219 subscribers across nine estates, a portfolio contract value of ₦4.03 billion and ₦774.6 million still owed by clients. Very few Nigerian property companies of your age have grown that fast, that cleanly.

We know this because we have walked every line of your 2023–2025 master workbook: all 36 tabs, the four bank accounts, the project register, the IFRS 15 workings, the tax computations. The work is thorough, and it tells a success story. It also tells an uncomfortable one.

THE UNCOMFORTABLE TRUTH Your 2025 receipts had to be reconstructed from Google Drive turnover sheets and realtor commission registers. One bank account’s statements were rebuilt from the ledgers. The year’s cash book is, in the workbook’s own words, “a list for testing against bank statements, not a complete cash book.” That is not a competence problem. It is a tools problem — and at ₦112.5 million in revenue, it is an expensive one.

This proposal fixes it in two connected moves.

First, we put a live, integrated accounting system on Zoho Books under the business, with your chart of accounts, projects, tax codes and opening balances built from the same workbook your auditors rely on. Fixed fee: ₦2,500,000. Go-live in eight weeks.

Second, we take tax off your desk — VAT on the 21st, WHT on the 21st, PAYE on the 10th, CIT and TET by 30 June — on a fixed monthly retainer, with a health check of the 2023–2025 filings in the first 90 days.

One decision, taken now, means your 2027 board pack is produced by the system rather than assembled by hand — and no tax deadline is met by guesswork again.

Yours faithfully,

[Name]

Partner, [Firm Name]

For and on behalf of the engagement team

P.S. More than 90% of what we need to configure your system is already in the master workbook — the chart of accounts, the project register, the tax codes, the opening balances. All that is missing is the decision to use it.

02   THE BAAY WE HAVE STUDIED

We have not written this proposal from a template. The figures below are taken from your audited 2023–2025 financial statements and the master workbook, and they shape every recommendation that follows.

| ₦112.5m FY2025 revenue |  | 13.2× Growth since 2022 |  | 219 Subscribers |  | ₦4.03bn Portfolio value |
| --- | --- | --- | --- | --- | --- | --- |

| ₦22.6m FY2025 PBT |  | ₦5.4m Tax liability |  | 4 Bank accounts |  | ₦774.6m Client balances |
| --- | --- | --- | --- | --- | --- | --- |

Three things the numbers are telling you

1	Your books are audit-ready, but not decision-ready. The 36-tab workbook is genuinely good work — 12 mandatory checks, all passing. But it is a photograph, not a dashboard. By the time it is finished, the decisions it should have informed have already been made. Gross margin has held at 35.3%, yet nobody can tell you today which of the nine estates is actually making that margin, plot by plot.

2	You crossed ₦100 million — and your tax profile changed with it. 2025 turnover of ₦112.5 million moved Baay from a 20% medium company to a 30% large company, and switched on the NASENI levy at 0.25% of profit. The 2025 tax charge was ₦7.7 million, with ₦5.4 million still outstanding at year-end. That is no longer a June filing exercise; it is a monthly cash-flow discipline.

3	Delay is quietly taxing your cash. At least ₦1.3 million of withholding tax credits from clients is sitting unclaimed against future CIT. Land sales are VAT-exempt but construction and consultancy are not, and the two are being invoiced from the same account. Add ₦774.6 million of outstanding subscriber balances with no automated dunning, and the leak is bigger than the professional fee to fix it.

WHAT WE ARE NOT PROPOSING A rip-and-replace ERP. A twelve-month transformation. A new auditor. We are proposing a right-sized system your accountant can actually run, and a tax function that keeps FIRS and LIRS at arm’s length.

03 · SERVICE ONE An integrated accounting system on Zoho Books One source of truth for sales, cash, projects and tax — built on the same chart of accounts your auditors already know.

Baay does not have an accounting problem; it has an accounting “somewhere else” problem. Sales sit in a client register, receipts in turnover sheets, commissions in a live Google Sheet, bank statements in four separate portals, and the audited position in a spreadsheet model. Zoho Books replaces that with one ledger, updated daily, that produces the audit file as a by-product of doing the work.

What we will configure

| AREA | WHAT GOES IN |
| --- | --- |
| Sales & billing | Invoice templates, instalment and subscription schedules from the client register, automated reminders, receipts and allocation |
| Projects & estates | Nine estates (Green City phases, Pacific Court, Pacific Apartment, Gorge View, Baay Foreshore, Heritage Garden) as trackable projects with budgets |
| Purchases | Supplier and subcontractor bills, retention tracking, purchase approvals, WHT on vendor payments |
| Banking | Providus, First Bank, Sterling and GTBank — statements imported or fed, rules-based categorisation, daily reconciliation |
| Tax engine | 7.5% VAT (with exempt land supplies separated), WHT at 2% and 5%, PAYE, and the schedules that feed the annual CIT/TET return |
| Fixed assets | IAS 16 register: plant, machinery and vehicles, depreciation to 20%/25% straight line |
| Reports | Cash position, receivables ageing, project margin, tax liability and a one-page monthly board pack |
| Controls | User roles, approval limits, audit trail, document vault, month-end lock |

The implementation: six phases, eight weeks

| PHASE | WEEKS | WHAT HAPPENS | OUTPUT YOU SIGN OFF |
| --- | --- | --- | --- |
| 1. Mobilise | Week 1 | Kick-off, access to banks and registers, walkthrough of the master workbook | Diagnostic note and project plan |
| 2. Design | Week 2 | Chart of accounts, tax codes, project and customer structures, approval rules | Accounting manual v1 |
| 3. Configure | Weeks 3–4 | Zoho Books Nigeria edition built, master data loaded, opening balances at 1 January 2026 | Configuration sign-off |
| 4. Catch-up | Weeks 5–6 | 2026 transactions posted month by month, banks reconciled, tax schedules populated | Reconciled trial balance |
| 5. Test & train | Week 7 | Parallel run against your records, two days of training, SOP handover | UAT sign-off, trained users |
| 6. Go live | Week 8 | Cut-over, first live month-end, 30 days hypercare | Go-live certificate |

ACCEPTANCE CRITERIA — WE ARE PAID ON THESE The opening trial balance agrees to your audited 31 December 2025 statements to the naira · every bank account reconciles at go-live · six users are trained and confident · the first month-end closes in five working days · you hold a written procedures manual that survives staff turnover.

04   WHAT CHANGES ON MONDAY MORNING

Systems projects fail when they are sold as software. This one is sold as a change in how the company runs — and the difference is easiest to see side by side.

| TODAY | FROM GO-LIVE |
| --- | --- |
| Year-end revenue rebuilt from Drive turnover sheets and commission registers | Every invoice raised in-system, with due dates, receipts and reminders |
| Four bank accounts reconciled by hand, months in arrears | Daily bank feeds, rules-based matching, exceptions visible same day |
| VAT and WHT computed after the fact from the accounts | Tax captured at the point of invoice and payment; returns ready by the 15th |
| Withholding tax credit notes chased manually, if at all | WHT receivable register that reconciles credits and offsets them against CIT |
| Project margin known only at year-end | Live margin by estate and by plot, with cost-to-complete flagged |
| Board pack assembled by the accountant over weeks | One-page dashboard on the 5th working day |
| Audit file put together for the auditor | Audit file exported from the system, with a complete transaction trail |
| Knowledge held by one or two people | Documented SOPs, role-based access, and a system the team is trained on |

What the Board gets, in plain terms

•	Certainty: a number you can trust on any morning, not just in March.

•	Cash discipline: ₦774.6 million of subscriber balances with ageing, owners and follow-up dates.

•	A fixed price: ₦2.5 million, with 40% on signature, 30% on configuration sign-off and 30% on go-live. No hourly surprises.

•	Continuity: no dependency on any single individual — including us.

A spreadsheet records history. A system runs a business. THE DIFFERENCE, IN ONE LINE

WHY ZOHO BOOKS, AND NOT A BIGGER ERP Zoho Books is right-sized for a ₦112 million contractor: real projects, real inventory, real tax codes, at a subscription cost that will not embarrass the finance budget. It is also the system your team can be trained on in two days rather than two quarters — which is the single biggest reason implementations succeed or quietly die.

05 · SERVICE TWO Tax compliance & management Every filing, every deadline, every credit — owned by us, visible to you, priced monthly.

Baay’s tax exposure is not unusual for a fast-growing developer; it is simply unmanaged. Land sales are VAT-exempt while construction and consultancy are taxable. Clients deduct WHT from progress payments and the credit notes do not always reach the accounts. And since 1 January 2026 the consolidated Nigeria Tax Act and Nigeria Tax Administration Act have changed the filing landscape again. None of this is fatal. All of it is avoidable.

The compliance calendar we will own

| OBLIGATION | DUE | WHAT WE DO EACH PERIOD |
| --- | --- | --- |
| VAT return & payment | 21st monthly | Output VAT on taxable construction and consultancy; exempt land supplies excluded and documented; input VAT recovered; FIRS filing and remittance evidence |
| WHT on vendors | 21st monthly | Correct rate applied (2% building, 5% other services under the 2024 regulations), credit notes issued, schedule filed |
| PAYE & pension | 10th monthly | Payroll review, consolidated relief allowance, LIRS filing, remittance, employee schedules |
| CIT self-assessment | 30 June annually | Assessable profit, disallowables, capital allowances limited to 66.67%, minimum tax test, deferred tax under IAS 12 |
| TET, PTF, NASENI | 30 June annually | 3% tertiary education tax, 0.005% Police Trust Fund, 0.25% NASENI where turnover exceeds ₦100m |
| WHT credits | Continuous | Reconcile client deductions to credit notes and offset against CIT; recover what has already been paid |
| Related party & TP | Annual | Director loan disclosure (₦7.5m interest-free) and transfer pricing documentation |
| FIRS / LIRS queries | As they arise | Assessments, objections, waiver requests and audit support — we sit in the meeting, not just send the letter |

The first 90 days: a tax health check, not a lecture

Before we file anything new, we reconcile what has already happened — FY2023 to FY2025 — against your audited accounts and the master workbook.

•	Returns vs accounts: reconcile every tax return to the audited figures, explain every variance, and quantify exposure before FIRS does.

•	WHT credits: claim the ₦1.3 million-plus already deducted by clients, and fix the control so it does not recur.

•	Payroll and vendor taxes: bring PAYE, pension and WHT on vendors up to date, with a clean schedule for each authority.

•	VAT mapping: separate exempt land sales from taxable construction revenue, invoice by invoice, so you stop over-declaring VAT.

•	Allowances and deferral: capital allowances on ₦3.6 million of 2025 additions, and a deferred tax position that ties to the accounts.

OUR PROMISE ON DEADLINES If a filing is late because of us, that month’s fee is waived and any penalty or interest arising from our delay is borne by us. We would rather put that in writing than in a brochure.

06   FEES, AND WHAT THEY BUY

Two services, priced separately so the Board can approve them separately. All figures are in Nigerian Naira and exclude VAT at 7.5%.

| SERVICE | FEE | STRUCTURE |
| --- | --- | --- |
| Zoho Books implementation | ₦2,500,000 | Fixed fee · 8 weeks |
| Tax health check (FY2023–2025) | ₦1,500,000 | One-off · waived on Option B |

Tax compliance retainer — choose one

| WHAT YOU GET | OPTION A · COMPLIANCE CORE | OPTION B · COMPLIANCE + ADVISORY (RECOMMENDED) |
| --- | --- | --- |
| Monthly fee | ₦250,000 | ₦400,000 |
| Annual equivalent | ₦3,000,000 | ₦4,800,000 |
| VAT, WHT, PAYE | Preparation, filing, remittance | Preparation, filing, remittance |
| CIT, TET, PTF, NASENI | Annual return and schedules | Annual return, planning and position paper |
| Tax health check | Billed separately at ₦1,500,000 | Included — fee waived |
| Quarterly tax review | — | Board-ready review with cash tax forecast |
| FIRS / LIRS audit support | Per diem, quoted | Included, up to 10 days a year |
| Contract & JV tax advice | — | Included for up to two mandates a quarter |

Year one, Option B: ₦2,500,000 + ₦4,800,000 = ₦7,300,000, all in — the health check is absorbed.

Payment terms and exclusions

•	Zoho Books: 40% on engagement letter, 30% on configuration sign-off, 30% on go-live. Invoiced in naira, payable within 14 days.

•	Retainer: monthly in advance, starting with the first filing cycle after signature.

•	Health check: ₦750,000 on signature, ₦750,000 on delivery of the report (waived under Option B).

•	Not included: Zoho subscription paid directly by Baay to Zoho; statutory taxes, penalties and interest arising before this engagement; external legal counsel; travel outside Lagos.

•	Included by default: if FIRS or a state authority raises an assessment on a period we managed, we handle the response within the retainer.

THE COMMERCIAL CASE IN ONE LINE The Zoho build costs less than six months of the manual effort it removes — and the tax retainer is covered by the ₦1.3 million of WHT credits we expect to recover in the first quarter, before counting a single penalty avoided.

07   WHY THIS TEAM, AND HOW WE WILL BEHAVE

We already know the file

Most implementation partners spend the first month discovering what Baay does. We have already mapped your nine estates, your four banks, your IFRS 15 revenue model, your tax computations and the 12 control checks your workbook passes. That familiarity is worth three to four weeks of fees and, more importantly, it removes the biggest migration risk: rebuilding a chart of accounts that does not match the audited statements.

The team

| ROLE | WHAT THEY OWN | COMMITMENT |
| --- | --- | --- |
| Engagement partner (FCA) | Board relationship, sign-off, tax positions and FIRS escalations | Fortnightly review |
| Zoho implementation lead | Configuration, migration, integration, training, hypercare | Full-time, weeks 1–8 |
| Chartered tax manager | VAT, WHT, PAYE, CIT and TET filings; health check; authority correspondence | Monthly cycle |
| Data & reporting analyst | Bank data, master data cleansing, dashboard build | Weeks 2–7 |
| Quality reviewer | Independent check of the trial balance, tax schedules and SOPs before sign-off | Two gates |

How we will work

•	One point of contact: a named person, reachable on WhatsApp and email, who knows your file.

•	Weekly visibility: a two-page note every Friday during implementation, and a one-page tax position every month after that.

•	Capability transfer: your accountant and client-relations team are trained alongside us, not after us. If we do our job, you will not need us for routine work.

•	Independent review: we do not sign off our own work. A second reviewer clears the trial balance and every tax position before it reaches the Board.

THE 90-DAY COMMITMENT Within 90 days of signature: Zoho Books live with 2026 data reconciled · every statutory filing current · the 2023–2025 tax position documented with exposures quantified · and a board dashboard the directors can read in five minutes. If we miss those four, the next month is on us.

08   NEXT STEPS

| # | STEP | OWNER | WHEN |
| --- | --- | --- | --- |
| 1 | Board decision on this proposal | Directors | By 31 October 2026 |
| 2 | 45-minute scoping call to confirm access, users and estate list | Both | Within 5 working days |
| 3 | Engagement letter and data protection addendum signed | Both | Before kick-off |
| 4 | Kick-off and diagnostic note | Us | Within 5 working days of signature |
| 5 | Chart of accounts and implementation plan approved | Baay finance | Week 2 |
| 6 | Go-live and first live month-end | Us | Week 8 |

Assumptions behind the fees

•	Timeline: eight weeks assumes access to the four bank accounts and the client register within five working days of kick-off.

•	Scope: one company, one currency, nine estates. A second entity or a new estate is scoped separately.

•	Platform: Zoho Books Nigeria edition, subscription paid by Baay directly to Zoho.

•	Fee validity: all fees hold for 90 days from signature and are reviewed annually against transaction volume.

What we need from you

•	Bank access: read-only access to the four bank accounts, and statements from January 2026 to date.

•	One internal owner: a named finance lead, two days a week for eight weeks, with authority to approve the chart of accounts.

•	Documents: the client register, project contracts, prior tax returns and receipts — most of which we have already catalogued.

| ACCEPTED FOR BAAY PROJECTS LIMITED Name: Designation: Signature & date: | FOR [FIRM NAME] Name: Designation: Signature & date: |
| --- | --- |

This proposal is valid for 30 days from the date of issue. All figures are drawn from the audited financial statements for 2023–2025 and the Baay Projects master workbook, and are stated in Nigerian Naira. Final scope, deliverables and terms will be set out in the engagement letter.

Baay Projects Limited · RC 1526224 · TIN 21548976-0001 · Confidential